## Slide 1
Change Liaison Webinar
April 2, 2020

## Slide 2: Recorded Zoom Meeting
2
Notes: Sheena or Brandon

## Slide 3: AGENDA
Moving Luma forward during COVID-19
Agency Advocates
Smartsheet Dashboard
Know, Do, Share, Report
Questions

## Slide 4: Moving Luma Forward
The Luma team is taking steps to protect the health of everyone in our communities. The project team members are practicing responsible social distancing and working remotely. Though the team will be off-site, the project remains open and accessible to all of our stakeholders.
The Luma team wants to extend our appreciation to all of our fellow civil servants who are going above and beyond to keep the state operating despite unprecedented circumstances. We do not take your dedication for granted!
4
Notes: Sheena or Brandon

## Slide 5: Luma Project Timeline
2019 |  |  |  |  | 2020 |  |  |  |  |  |  |  |  |  |  |  | 2021 |  |  |  |  |  |  |  |  |  |  |  | 2022 |  |  |  |  |  |  |  |  |  |  |  | 2023 |  |  |  |  | 
8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6
Luma Phase 1 – Finance, Budget, Procurement
Luma Phase 2 – Human Capital Management, Payroll
Training
Luma Phase 1 Kick-off
Discovery & Preparation
Enterprise Design
Project Team Training
Design Updates
User Acceptance Testing
Go-Live
Budget Go-Live
Sprint 1-3
Technical Design (FRICE-W)
Mock Data Conv. 1 & 2
System Integration Testing 1 & 2 (SIT)
Training Dev.
Plan
5
RUN
DELIVER
IMAGINE
RUN
DELIVER
IMAGINE
Support
Deploy
Validate
Configure & Prototype
Architect
Plan
Support
Deploy
Validate
Configure & Prototype
Architect
Plan
Parallel PR 1 – 3 (S.I.T.)
HR/PR Go-Live
WFM Go-Live
Luma Phase 1 Kick-off
Discovery & Preparation
Project Team Training
Enterprise Design Update
Technical Design (FRICE-W)
Sprint 1-3
User Acceptance Testing
Mock Data Conv. 1 & 2
Design Updates
Training Dev.
Training
Notes: To be updated based on other project components

## Slide 6: Change Liaison Network Phase 1 Timeline
As the Change Management Team prepare and execute transition activities, the Change Liaison Network will be involved in different ways during the project period.
2019 |  |  |  |  | 2020 |  |  |  |  |  |  |  |  |  |  |  | 2021 |  |  |  |  |  |  |  |  |  |  | 
8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
Luma Phase 1 – Finance, Budget, Procurement
RUN
DELIVER
IMAGINE
Support
Deploy
Validate
Configure & Prototype
Architect
Plan
Change Readiness Assessment Survey 1 | A survey that helps the OCM team understand if agency staff are ready to adopt Luma. Results from the survey will help the OCM team identify and fill gaps. This is the first of a series of surveys sent to select agency staff.
Stakeholder Assessment Validation | Verify information about a key individual’s impact, influence, support, and involvement with the Luma project.
Change Impact Assessment Validation | Verify documented changes that technology, people, and agencies are impacted by with Luma Cloudsuite. This information helps the OCM team understand the level of impact agency staff will experience in their work and strategize how to execute a seamless transition through activities like training.
Agency Advocates | Connect and collaborate with Agency Advocates, who will be onboarded in Spring 2020.

## Slide 7: Agency Advocates
Senior Leaders
Project Team
(OCM)
Agency Advocates
Change Liaison Network
Super Users / Trainers
Testers
Subject Matter Experts
Impacted End Users and Stakeholders
Coordinate and communicate change management and project activities, including data requests and readiness activities, between the project and agencies.
Understand agencies unique mission, organizational structure, and needs.
Assist Agency Change Liaisons on any assigned tasks.
Identify gaps in processes and impacts to Agency users.
Confirm agency policies and procedures are updated to reflect a new way of doing business in Infor CloudSuite.
Works with the functional teams to understand how Infor CloudSuite with impact their assigned agencies.
Coordinate and attend agency visits and meetings.
Coordinates Luma Project events to promote agency staff participation.
Embed knowledge in the agencies and build commitment for the Luma Project.