## Slide 1
Change Liaison Meeting
Aug 6, 2020

## Slide 2: AGENDA
Open Chat for Role
Luma Update:
  Introduce new Training Team Member
  Timeline
  Where are we now?
Poll
Q&A

## Slide 3: George M Otero
State of Idaho
Functional Team: Organizational Change Management – Training Specialist
Email: gotero@sco.Idaho.gov
Favorite Way to Spend a Saturday: Meeting friends to go walking/hiking in Boise and having a great meal at a new restaurant.
Fun Fact: I’m a film lover and have over 5,000 DVD’s!

## Slide 4: Luma Project Timeline
2019 |  |  |  |  | 2020 |  |  |  |  |  |  |  |  |  |  |  | 2021 |  |  |  |  |  |  |  |  |  |  |  | 2022 |  |  |  |  |  |  |  |  |  |  |  | 2023 |  |  |  |  | 
8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6
Luma Phase 1 – Finance, Budget, Procurement
Luma Phase 2 – Human Capital Management, Payroll
Training
Luma Phase 1 Kick-off
Discovery & Preparation
Enterprise Design
Project Team Training
Design Updates
User Acceptance Testing
Go-Live
Budget Go-Live
Sprint 1-3
Technical Design (FRICE-W)
Mock Data Conv. 1 & 2
System Integration Testing 1 & 2 (SIT)
Training Dev.
Plan
4
RUN
DELIVER
IMAGINE
RUN
DELIVER
IMAGINE
Support
Deploy
Validate
Configure & Prototype
Architect
Plan
Support
Deploy
Validate
Configure & Prototype
Architect
Plan
Parallel PR 1 – 3 (S.I.T.)
HR/PR Go-Live
WFM Go-Live
Luma Phase 1 Kick-off
Discovery & Preparation
Project Team Training
Enterprise Design Update
Technical Design (FRICE-W)
Sprint 1-3
User Acceptance Testing
Mock Data Conv. 1 & 2
Design Updates
Training Dev.
Training
Notes: Talk about what Sprints are and why they are important
Talk about data conversion, what is it and why is it important in Sprint 1-3?

## Slide 5: Where are we now?
System Integration
Testing (SIT 1)
System Integration
Testing (SIT 2)
Phase 1 Test Cycles
Sprint 1
User Acceptance
Testing (UAT)
Confirms that business processes work as designed across an integrated set of modules and applicable FRICE-W components.
Involves a second execution of the integration test plan with a second run of conversions, additional FRICE-W components, and additional configurations identified in SIT1.
Validates that baseline configuration functions as designed and yields expected results.
Objective
User simulation confirms that individuals can perform their jobs and provides a “day-in-a-life” experience to the user before production go-live.
Sprint 2
Sprint 3
Validate that configuration for year end close function as designed and yield expected results.
Validate any configuration adjustments as a result of Sprint review/retrospective (week 4 of Sprint 2).
Duration
June 2020
July 2020
Aug – Sept 2020
Sept – Nov 2020
Nov 2020 – Feb 2021
Feb – Apr 2021
The intention of different testing cycles is to begin with testing of discrete functionality, then progress through to end-to-end business scenario testing.

## Slide 6
KDSR
6

## Slide 7
Poll
7

## Slide 8
Questions
8

## Slide 9
Thank You for Coming!
9
Sheena Coles scoles@sco.Idaho.gov 208-332-8703
Mackenzie Smith
msmith@sco.Idaho.gov
208-332-8712
Luma: luma@sco.idaho.gov
Heath Ribordy hribordy@sco.Idaho.gov
Danielle Blackmer scoles@sco.Idaho.gov
Chris Lehosit clehosit@sco.Idaho.gov
Tina Fuller tfuller@sco.Idaho.gov