## Slide 1
Change Liaison Meeting
January 12th, 2021

## Slide 2: Welcome!
Thank you for being here!
Expectations:
  Please give presenters your full attention.
  Please utilize the chat functionality (bottom right) to ask questions, or wait until the end of the presentation to come off of mute and ask.
  This meeting is being recorded and will be provided in the follow-up email.

## Slide 3
AGENDA
Phase 1 Update
Phase 1 Activities
Phase 2 Update
Phase 2 Activities
Leadership Alignment
Engagement Opportunities
Phase 1 & 2 Know Do Share Reports (K.D.S.R.)
Key Takeaways

## Slide 4
Luma Phase 1 Update

## Slide 5: Phase 1 Timeline
Important dates:
SIT 3 Functional Testing – 1/24-3/11
  SIT 3 Projects & Grants In-person – 1/31-2/2
  SIT 3 FRICE-W Validation – 1/3-3/11
Projects & Grants Training – 2/1-2/18
Idaho Legislative Session – 1/10-TBD
 | 2021 |  | 2022 |  |  |  |  |  |  |  |  |  |  |  |  |  | 2023 | 
Project Parts | NOV | DEC | JAN | FEB | MAR |  | APR | MAY |  | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB-JUN
Phase 1 | Validate |  |  |  |  |  |  |  |  | Deploy |  | Support |  |  |  |  | Support | 
Design/Build | FRICE-W |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing | Infor Enhancements |  | SIT 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Testing |  |  |  |  | UAT |  |  |  |  |  |  |  |  |  |  |  |  | 
Training |  |  | P&G Training |  |  |  | End-Users Trained |  |  |  |  |  |  |  |  |  |  | 
 |  |  | Training Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Go Live |  |  |  |  |  |  |  | Cutover Tasks THEN Go Live |  |  |  | Deloitte Support |  |  |  |  | State Operations | 

## Slide 6: Outstanding Workbooks
*As of 1/11/21

## Slide 7
Luma Phase 1 Activities

## Slide 8: SIT 3 - Testing Schedule
As you may know, to provide more time for the Luma project team to rehearse the test scripts before they are distributed to agency testers and to better schedule around the Jan 17th holiday, we have made the following adjustments to the SIT3 schedule:
  SIT 3 Agency Kickoff: Tuesday, January 11th
  Agency Functional End-to-End Testing: Monday, January 24th – Friday, March 11th
  SIT 3 Projects & Grants Testing: Monday, January 31st – Wednesday, February 2nd
  We appreciate your flexibility to these schedule changes and look forward to testing with your agency!

## Slide 9: SIT 3 - Path for Agency Testers
Identified as a tester - 12/15
Basic Training offered
via Moodle (Welcome to Luma, Basic Navigation, Accounting Overview, Overview of Reporting)
SRA Security Request form for security access
Participate in Kickoff
Access DEM environment
Receive test scripts and scenarios
Execute testing

## Slide 10: SIT 3 Webpage
System Integration Testing 3 (idaho.gov)

## Slide 11: Training on the Horizon
Projects & Grants
Training
Training Instructors

## Slide 12: Training on the Horizon
Projects & Grants
Training
Training is under development and will begin February 1st and will run until February 18th for agencies that will use Luma Projects and Grants functionality.
Training sessions will be conducted virtually and we intend to run sessions concurrently.

## Slide 13: Training on the Horizon
Projects & Grants
Training
Training Instructors

## Slide 14: Training on the Horizon
Training Instructors
Luma Training Instructor | Job Details tab | Career Pages (governmentjobs.com)
Job Functions:
Deliver training of the Luma System to Finance and/or Procurement employees within the State of Idaho
Educate end-users on system applications
Educate end-users on laws, rules, and policies that pertain to the Luma system modules
Maintain accuracy of data in the training environment
Review developed training materials
Keep apprised of system enhancements requiring training or documentation updates
Minimum Qualifications:
Prior training knowledge or experience
Excellent Customer Service Skills
Ability to present information in a clear and concise manner for individual and group trainings
Strong problem-solving skills to resolve issues that come up during training sessions
Excellent written and verbal communication skills

## Slide 15
Luma Phase 2 Update

## Slide 16
SCOPE MANAGEMENT
Early Phase 1, technical information
gathering, surveys, and analysis
JUL
AUG
SEP
NOV
JAN
DEC
50+ BPR sessions
Infor Orientations
Phase 2 Luma Base Configure

OCT
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEP
OCT
NOV
DEC
Configuration
Workshops
Jan 18, 2022
Sprint 3
Sprint 1
Sprint 2
User Validation of Luma Functions
Conversion Building
Interface Building
Practice Conversion
Interface Testing
Payroll/Time
Compare 1
2
3
Scenario Testing
User Story Integration
End to End
Agency Life Cycles
Employee Life Cycles
Using requirements, process maps, user stories and functional roles, Deloitte will build the three Phase 2 components of Luma (HR, Payroll, and Time (WFM)) with input from
Amber’s Core Team (Payroll and Time (WFM)) and
Ashleigh’s Core Team (HR)
P2 Scope
Defined
Get End User Needs/Change Impacts
End User Training Developed
End
User
Training
Go Live
Monitor
No Showstoppers
Create Workarounds
Infor 7.2 WFM
Multi-Tenant
Government
Training Tested
User Acceptance Testing
QUALITY ASSURANCE
IMPLEMENTATION READINESS
OPERATE 
Configuration Architects
“Knowledge Transfer”
Jan 10
Phase 2
Schedule
2,482
User Stories
(current count)

## Slide 17
Luma Phase 2 Activities

## Slide 18: Sprints
Sprints are time-boxed, iterative, unit tests of software functionality to confirm it supports future state business processes defined in Luma Print.

## Slide 19: Ecosystem
The Luma Phase 2 team has gone through and consolidated the responses from the Ecosystem Survey and our internal FRICE list into one list. Your Agency Advocate will begin reaching out in the coming weeks to schedule meetings with your agency for these FRICE items.

## Slide 20: Change Readiness Assessment
Change Readiness describes how ready and able impacted stakeholders are to adopt new business processes and system changes across several key areas.
A Change Readiness Assessment (CRA) is an analysis designed to capture a snapshot, a moment in time, which identifies areas of readiness and addresses any gaps.
Execution:
A random selection of state employees will receive a request to complete a survey with questions targeting the readiness for Luma. The same survey questions will be administered two additional times prior to go-live.
The OCM team will analyze the results from survey-to-survey to identify areas of the State that need attention, prioritize and address those concerns, and report results to project leadership as needed. The surveys provide opportunities to engage insights from the State’s Stakeholders multiple times to help meet the diverse needs of the Luma project.

## Slide 21
Leadership Alignment Meetings

## Slide 22: Leadership Alignment Meetings
Controller Woolf, Chief Deputy Controller Josh Whitworth, and the Agency Advocates have been conducting one on one meetings with Agency Directors to discuss the relationship between their agency and the Luma Project as well as a path forward to go-live.
Agencies that have been met with:
  DEQ
  DHW
  IDFG
  IIC
  Tax
  PERSI
  IDJC

## Slide 23
Engagement Opportunities

## Slide 24: Engagement Opportunities
Type of Engagement | Date | Time | Topic
January Procurement Learning Lab Option # 1 | January 11th | 2:00 pm | Contract Concepts
January Procurement Learning Lab Option # 2 | January 13th | 10:00 am | Contract Concepts
Luma Showcase | January 18th | 10:00 am | Overview of Sustainment & End-User Training
Luma Showcase | January 20th | 1:00 pm | Overview of Sustainment & End-User Training
January Finance Learning Lab Option # 1 | January 25th | 2:00 pm | Asset Management
January Finance Learning Lab Option # 2 | January 27th | 10:00 am | Asset Management
Luma Module Showcase #1 | February 2nd | 10:00 am | Accounts Payable
Luma Module Showcase #2 | February 2nd | 1:00 pm | Contract Management
Upcoming engagement opportunities to learn more about Luma. Please help us spread the word!

## Slide 25: Luma Module Showcases
The Luma Module Showcases are module-specific (e.g. asset management, accounts payable, sourcing). The showcases drill down into changes from current state to the future state, discussing the changes, benefits, and future process flows.

## Slide 26
Know Do Share Report
(K.D.S.R.)

## Slide 27
Please share this information or engagement opportunities with your Agency
Phase 1 K.D.S.R.
KNOW
DO
SHARE
REPORT
Read Luma Project news and updates in this column.
Meet with employees and leadership in your agency to discuss these messages or action items.
All Upcoming Engagement Opportunities:
Luma Procurement Learning Lab
Luma Showcase
Luma Finance Learning Lab
Luma Module Showcase
Luma YouTube Channel: Luma - YouTube
Webpage Links:
Change Liaison Dashboard (idaho.gov)
EventsCalendar (idaho.gov)
System Integration Testing 3 (idaho.gov)
Report feedback to the project team or complete action items the Luma project team is requesting from your agency.
Internal Meetings: Please let us know if you have upcoming internal meetings that we can present to your staff! We want every state employee to know about the Luma, the changes coming, and the exciting benefits of a modern system.
Projects & Grants Training: If you have not already done so, let your Agency Advocate know who will be in the upcoming training.
January 12th, 2021
Phase 1 Go-live: Phase 1 of the Luma Project will go live on July 1st, 2022 with the Finance and Procurement modules.
SIT 3: We held our SIT 3 kickoff with agencies on 1/11. Full testing schedules for agencies will be posted to the SIT 3 webpage on 1/18.
Projects & Grants Training: This training will begin on 2/1 and run until 2/18.
FRICE-W Validation Session
Luma Roles
Approval Workflows
Procurement Configuration Workbook Update & Validation
Custodial Account Management (CAM) Setup
Payroll Crosswalk & Default Workbook Updates (Ongoing)
Projects & Grants Training & Sandbox

## Slide 28
Please share this information or engagement opportunities with your Agency
Phase 2 K.D.S.R.
KNOW
DO
SHARE
REPORT
Read Luma Project news and updates in this column.
Meet with employees and leadership in your agency to discuss these messages or action items.
Report feedback to the project team or complete action items the Luma project team is requesting from your agency.
Internal Meetings: Please let us know if you have an upcoming internal meetings that we can present to your staff! We want every state employee to know about the Luma, the changes coming, and exciting benefits of a modern system.
Phase 2 Go-live: Phase 2 of the Luma project will go live with Workforce Management/Time in December of 2022 and Payroll as well as Human Capital Management on January 1st, 2023.
Sprints:
Sprints are time-boxed, iterative, unit tests of software functionality to confirm it supports future state business processes defined in Luma Print. Sprint 1 sessions will run from 1/18 to 2/11.
Phase 2 CRA Measurement 1: Agency HR & Payroll personnel should be on the lookout for communication from our team conducting the first Change Readiness Assessment Measurement for Phase 2.
Phase 2 Luma Webpages:
EventsCalendar (idaho.gov)
BPR Webpage: Luma Phase 2 Business Process Redesign (idaho.gov)
Payroll: Luma Payroll Module (idaho.gov)
Human Capital Management: Luma Human Capital Management (idaho.gov)
January 12th, 2021
Ecosystem Survey Follow-up: Please be on the lookout for meeting requests from your Agency Advocate.

## Slide 29
Key Takeaways

## Slide 30
Thank You!
Sheena Coles
SColes@sco.Idaho.gov
208-334-3100
Alex Doench
adoench@sco.Idaho.gov
208-332-8841
Danielle Blackmer dblackmer@sco.Idaho.gov
208-332-8868
Chris Lehosit clehosit@sco.Idaho.gov 208-332-8887
Tina Fuller tfuller@sco.Idaho.gov 208-332-8867
Elijah Stearns
estearns@sco.idaho.gov 208-332-8871